SIKARA

Sistem Informasi Kendali Anggaran dan Realisasi

Fakultas Teknik Universitas Jenderal Soedirman

Minimum Viable Product (MVP)

Scope implementasi skripsi yang harus selesai sebelum fitur tambahan

MVP v1.0 • Freeze scope

TUJUAN DOKUMEN Dokumen ini sengaja memisahkan fakta lapangan, keputusan desain, dan hal yang masih perlu validasi agar requirement tidak tercampur dan arah skripsi tetap stabil.

# 1. Definisi MVP

MVP SIKARA Versi minimum yang sudah dapat menunjukkan kontribusi penelitian: PTK memilih No RBA dari pagu RM yang terversi, mengajukan transaksi dengan input minimum, sistem mencegah overbudget secara atomik, dan pengguna dapat memonitor komitmen/realisasi internal/saldo per jurusan.

# 2. Must-Have Features

| Priority | Feature | Definition of Done |
| --- | --- | --- |
| M1 | Login + Scope | PTK jurusan tidak dapat mengakses jurusan lain; faculty roles sesuai permission. |
| M2 | Master & Budget Version | RM TA/revisi aktif dapat dikelola tanpa overwrite revision lama. |
| M3 | Import Pagu | Excel → staging → validation → mapping → commit. |
| M4 | Budget Line / No RBA | Setiap pos memiliki No RBA/reference dan full hierarchy. |
| M5 | Control Bucket | Budget lines dikelompokkan ke bucket kontrol. |
| M6 | PTK Quick Entry | Pilih No RBA; isi tanggal, No FRA/bukti, uraian, nominal. |
| M7 | Status | DRAFT, DIAJUKAN, DIKEMBALIKAN, SELESAI, DITOLAK, DIBATALKAN. |
| M8 | RBC-001 | Ajukan melebihi saldo diblokir backend. |
| M9 | Commit/Release/Complete | Saldo konsisten dan tidak double count. |
| M10 | PTU/Bendahara Queue | Dapat memeriksa dan mengubah state sesuai permission. |
| M11 | Role Dashboards Basic | PTK, Kajur, Kaprodi, PTU/Bendahara, Kabag/WD/Dekan, Admin. |
| M12 | EWS Basic | Saldo kritis, stale, revision/unmapped minimal. |
| M13 | Report Basic | Pagu vs Diajukan vs Selesai vs Saldo per jurusan/akun. |
| M14 | Print | PTK dapat print detail transaksi dengan kop FT configurable. |
| M15 | Audit | Critical status/master/import/print actions tercatat. |

# 3. MVP Pages

| Page | MVP Content |
| --- | --- |
| Landing/Login | Brand + normal login + demo switch only local/demo. |
| Dashboard PTK | Pagu, Diajukan, Selesai, Saldo, recent transactions, quick entry. |
| Catat Transaksi | Search No RBA, context read-only, minimal fields, RBC preview. |
| Daftar/Detail Transaksi | Status, full budget context, history, document, print. |
| PTU/Bendahara Workbench | Queue, aging, detail, return/reject/complete. |
| Dashboard Kajur | Read-only jurusan. |
| Dashboard Kaprodi | Read-only tagged transactions/reality. |
| Dashboard Kabag/WD/Dekan | Faculty summary, department condition, warning. |
| Pagu & Realisasi | Budget lines + bucket summary. |
| Budget Version/Import | Revision history + import. |
| EWS | List/detail warning basic. |
| Reports | Basic filters + XLSX/PDF/print as feasible. |
| Admin | Organization, budget structure, year/source/version, users, rules, audit, settings. |

# 4. Explicitly NOT MVP

Integrasi API SAKTI.

Integrasi API ELFINA.

PNBP/BLU/SBSN end-to-end processing.

SAW, AHP, TOPSIS, AI, machine learning, forecasting.

Automatic SPP/TOR/KAK generation as mandatory feature.

Certified digital signature.

Complex approval chain Kajur → PTU → Kabag → WD → Dekan.

WhatsApp/email integration.

Realtime cross-system reconciliation.

Advanced anomaly detection.

# 5. MVP Business Rules Frozen

| Rule | Frozen Behavior |
| --- | --- |
| Scope | PTK only own department; Kajur own department; Kaprodi own study program; faculty roles according permission. |
| Draft | No commitment. |
| Ajukan | Atomic RBC check then commitment. |
| Overbudget | Block; show amount, available, deficit. |
| Dikembalikan | Release commitment; PTK edits and resubmits. |
| Ditolak | Release commitment; terminal. |
| Dibatalkan | Release if committed; terminal. |
| Selesai | Commitment → internal realization; no double count. |
| No RBA | Transaction reference. |
| Control bucket | Baseline Jurusan + Subkomponen + Akun within active budget version; configurable if final decision changes. |
| Official realization | Not claimed without official external reconciliation. |

# 6. Development Phases

| Phase | Output |
| --- | --- |
| Phase 0 — Freeze & Audit | Approve 5 documents; audit current code against new baseline. |
| Phase 1 — Data Backbone | Master, version, No RBA/budget line, control bucket, import. |
| Phase 2 — Core Transaction | Quick entry, statuses, RBC, atomic locking. |
| Phase 3 — PTU Flow | Queue, return/reject/complete, history. |
| Phase 4 — Dashboards | Role-specific monitoring from actual data. |
| Phase 5 — EWS & Reports | Configurable warning + reports + print. |
| Phase 6 — QA | Functional, concurrency, security scope, UAT, thesis evaluation. |

# 7. What to Do with Current Codebase

| Action | Examples |
| --- | --- |
| KEEP | UI style, login/demo, layout, budget/revision/import scaffolding, master pages, transaction pages, reports/audit scaffolding. |
| REVISE | PTU naming, roles, statuses, quick entry No RBA, control bucket, dashboard semantics, print, EWS thresholds. |
| HIDE/POSTPONE | Complex approval, multi-fund execution, hardcoded signatories, advanced document generation. |
| DO NOT DELETE YET | Old routes/tables used by existing pages; migrate incrementally. |

# 8. MVP Demo Scenario for Seminar/Testing

Admin activates RM TA 2026 Rev 02.

JTIF has a control bucket Rp10.000.000 containing one or more No RBA lines.

PTK JTIF chooses No RBA and creates Draft Rp3.000.000 → saldo remains Rp10.000.000.

PTK clicks Ajukan → status DIAJUKAN, saldo becomes Rp7.000.000.

PTK attempts Rp8.000.000 → blocked by RBC-001, deficit Rp1.000.000.

Kajur sees pending Rp3.000.000 and saldo Rp7.000.000 but cannot approve.

PTU/Bendahara completes first transaction → Diajukan Rp0, Selesai Rp3.000.000, saldo still Rp7.000.000.

Kabag/WD/Dekan dashboard updates from same data.

Print transaction produces A4 document with configured FT letterhead.

Audit log shows create, submit, complete and print actions.

# 9. Evaluation Plan for Thesis

| Aspect | Evaluation |
| --- | --- |
| Functional correctness | Black-box/feature test untuk flow utama dan role scope. |
| Rule correctness | Scenario testing RBC: pass, overbudget, release, complete, revision conflict. |
| Concurrency | Two simultaneous submissions on same bucket; available must never negative. |
| Usability | UAT PTK/PTU; optionally SUS if approved methodology. |
| Stakeholder validity | Expert validation by Kabag/PTK/WD II on business flow and information output. |
| Traceability | Check dashboard/report totals against transaction dataset. |

# 10. MVP Exit Criteria

All M1–M15 must-have features pass agreed acceptance test.

No known cross-department authorization leak.

RBC cannot be bypassed by direct API request.

Available balance cannot go negative under concurrency test.

Dashboard and report reconcile on same filters.

PTK can complete core input flow without typing budget hierarchy codes.

Stakeholders agree that core information is understandable and does not add unnecessary duplicate work.

Proposal/PRD/TRD use the same terminology and scope.

# 11. Change-Control Rule

FREEZE RULE Fitur baru setelah MVP freeze hanya boleh masuk jika: (1) menyelesaikan masalah stakeholder yang sudah dibuktikan, (2) tidak merusak scope RM, dan (3) disetujui sebagai perubahan kebutuhan. Ide menarik tanpa bukti masuk backlog, bukan MVP.